Case Study

Implementation of SDLC Phases in a Real-World Engineering Project

Project Title

Smart Water Monitoring System for a Residential Society

Domain

IoT + Software Engineering

Objective: To continuously monitor water levels, detect leakages, and provide real-time alerts through a cloud-based dashboard.

1. Introduction

Urban residential societies face serious issues in managing water distribution—tank overflow, unexpected shortages, pump failures, and leakages. Traditional methods rely on manual checking, which results in delays, water wastage, and high operational costs.

To solve this real-world problem, an engineering team was assigned to develop the Smart Water Monitoring & Leak Detection System (SWMLDS). This IoT-powered solution uses sensors, cloud processing, and a dashboard to provide real-time monitoring and automated alerts.

The entire project followed the Software Development Life Cycle (SDLC) for systematic execution and quality assurance. This case study explains how each phase of SDLC contributed to project success.

2. Requirement Gathering & Analysis

Objective of This Phase:

To understand user needs, operational conditions, technical feasibility, and project constraints.

Activities Performed:

Stakeholder Meetings:

Society president

Maintenance staff

Water pump operators

IT consultants

User Pain Points Identified:

Inconsistent tank level monitoring

Undetected underground leakages

No history of water usage

High dependency on manual checks

Wastage due to overfilling

Functional Requirements:

Sensors must track tank level (0–100%), flow rate, and leak detection.

Dashboard should display real-time data.

Alerts should be sent via SMS and mobile notifications.

System should store historical data for analysis.

Auto on/off pump logic should be optional.

Non-Functional Requirements:

High reliability (system uptime > 99%).

Secure cloud communication (HTTPS + API key).

Scalability to multiple buildings.

Low maintenance cost.

Constraints:

Sensors must withstand extreme weather.

Internet fluctuations in society.

Low-power devices required.

Outcome & Importance:

Proper requirement analysis prevented later misunderstandings and created a clear system boundary. It guided the architecture and ensured the solution exactly matched the society’s needs.

3. System Design Phase

The design phase converted requirements into technical architecture, workflows, and database structures.

3.1 High-Level Architecture

Water Tank Sensors → Microcontroller → Cloud Server → Dashboard → User Devices

Components:

Ultrasonic Sensors: Measure water level

Flow Meters: Detect water movement

Pressure Sensors: Detect leaks

ESP32 Controllers: Send data to the cloud

Cloud Server: Stores and processes data

Web + Mobile Dashboard: Displays live data

3.2 Data Flow Diagram (DFD – Level 1)

Sensor → Controller → Cloud API → Database → Dashboard → Alerts

3.3 Database Design

Tables designed:

water_levels

flow_readings

leak_logs

alert_history

user_profiles

3.4 UI/UX Mockups

Screens included:

Live level view

24-hour usage chart

Leakage log

Pump automation settings

Notification settings

Importance of Design Phase:

A strong design prevented integration issues later, ensured compatibility, and allowed each team member (hardware, backend, frontend) to work simultaneously without conflicts.

4. Implementation Phase

This was the longest and most resource-intensive phase. Agile methodology was used (2-week sprints).

4.1 Hardware Development

Tasks completed:

Programming ESP32

Connecting ultrasonic & flow sensors

Calibrating sensors

Designing waterproof sensor casings

Creating wiring diagrams

4.2 Backend Development

Tools:

Node.js (APIs), MongoDB, AWS EC2, MQTT

Features built:

Secure API endpoints

Authentication with API keys

Alert scheduler (Cron jobs)

Data aggregation system

Real-time communication (MQTT broker)

4.3 Frontend Development

Tools:

React + Chart.js

Responsive dashboard

Live chart streaming

User login pages

Settings page

4.4 Integration

IoT devices → Cloud → Dashboard were integrated.
Real-time data accuracy was fine-tuned.
Latency issues were resolved (~1.2 sec end-to-end).

Importance of Implementation Phase:

This phase converted theoretical designs into a working system. Modular coding ensured easier testing and scalability.

5. Testing Phase

Testing was extremely crucial for reliability, because the system would run 24×7.

5.1 Types of Testing Conducted

Unit Testing

Tested each API function

Sensor calibration tests

Integration Testing

Sensor → Controller

Controller → Cloud

Cloud → Dashboard

System Testing

Full water cycle simulation

Artificial leakage tests

Power outage recovery tests

User Acceptance Testing (UAT)

Conducted with society management

Feedback incorporated into final build

5.2 Major Bugs Found

Incorrect flow rate readings

False leakage alerts due to sensor noise

Slow dashboard load time

SMS alerts delayed during peak hours

Importance of Testing Phase:

Testing ensured accuracy, stability, and trust in the system. It prevented breakdowns after deployment and verified that the system met all real-world requirements.

6. Deployment Phase

Deployment was done in two major stages:

6.1 Pilot Deployment

Implemented in one building block

Monitored for 7 days

Real-world issues fixed (sensor placement, lag, false alerts)

6.2 Full Deployment

Installed across entire residential society

26 sensors installed on 14 tanks

Cloud API moved to production server

Dashboard accessed by all residents (read-only mode)

6.3 Training

Maintenance team trained to operate the system

User manuals and videos provided

Importance of Deployment Phase:

Pilot testing minimized risk. Full deployment ensured seamless transition from manual monitoring to automated monitoring.

7. Maintenance & Continuous Improvement

Post-deployment, maintenance ensured long-term reliability.

Activities:

Monthly calibration checks

Security patch updates

Cloud server optimization

Adding new features (such as water usage prediction using ML)

Replacing sensor hardware when needed

Importance of Maintenance Phase:

Maintenance kept the system running smoothly, reduced complaints, and extended the product’s lifespan.

8. Final Results & Impact

Measured Outcomes After 6 Months:

Water wastage reduced by 38%

Leakage detection time reduced from days to minutes

Improved transparency: Residents could view water usage

Reduced manual labor: No need for constant tank checks

Increased reliability: 99.4% uptime

User Satisfaction:

Survey showed 92% satisfaction with system performance.

9. Conclusion

This case study demonstrates how the SDLC framework ensured successful execution of a complex IoT + software engineering project.
Every phase—Requirement Analysis, Design, Implementation, Testing, Deployment, and Maintenance—played a critical role in delivering a robust, scalable, and user-friendly Smart Water Monitoring System.

A structured SDLC approach helped the team

Reduce errors

Improve planning

Ensure user satisfaction

Deliver a reliable real-world engineering solution

SDLC acted as the backbone of the project, ensuring predictable outcomes, transparency, quality, and long-term sustainability.